Pharos-Integrity: Enterprise Technical Design & Architecture Specification

1. Executive Summary

Problem Statement

Corporate sustainability and ESG disclosures are long-form, heterogeneous documents containing strategic environmental and social claims. These disclosures are now material to regulatory compliance (EU CSRD Article 19a, SEBI BRSR) and investment decisions. Current assurance workflows rely on manual review and narrative consistency checks, with no systematic linkage between textual claims and physically observable evidence. Text-only LLM systems amplify this gap by validating linguistic coherence without assessing spatial, temporal, or physical verifiability, creating structural exposure to greenwashing and misrepresentation.

System-Level Solution

Pharos-Integrity is an NLP-first, evidence-grounded audit and decision-support platform that:

- Parses complex ESG disclosures with layout-aware document intelligence.

- Extracts auditable claims using Aspect–Action–Metric–Location–Time (AAMLT) modeling.

- Estimates claim verifiability via a Claim Verifiability Estimator (CVE).

- Detects internal contradictions using graph-based multi-hop reasoning.

- Selectively invokes geospatial and satellite-based physical evidence (Sentinel-2 optical, Sentinel-1 SAR).

- Quantifies alignment between claims and observable signals through a calibrated Integrity Gap score.

- Presents all decisions with traceable provenance, uncertainty, and human-in-the-loop escalation.

Why This Architecture Exists

End-to-end multimodal LLMs are neither auditable nor regulator-defensible. This architecture deliberately separates:

- Decisioning (what can be verified, what is contradictory, what is uncertain)
from

- Execution (which evidence sources and models to invoke, and when).

This modular, policy-gated design ensures explainability, operational reliability, and compliance alignment while remaining research-extensible.

2. High-Level Architecture

User Entry Points

- Web-based Integrity Dashboard (primary analyst interface)

- Portfolio View (multi-company, multi-report aggregation)

- Claim Explorer (sentence-level drill-down)

- Evidence Map & Globe (geospatial visualization)

- Audit Trail & Export (PDF/JSON/CSV)

- API Gateway for batch ingestion and reprocessing

Core Components

| Layer | Component | Responsibility |
| --- | --- | --- |
| Ingestion | PDF Intake Service | ESG report ingestion, versioning |
| Document Intelligence | LayoutLMv3 + OCR | Reading-order reconstruction, block segmentation |
| Claim Mining | DeBERTa-v3 / Llama-3 fine-tuned on A3CG | Aspect–Action–Metric extraction |
| Consistency | GraphRAG + RoBERTa-NLI | Cross-section contradiction detection |
| Verifiability | CVE (XGBoost + Transformer embeddings) | Modality feasibility & observability scoring |
| Geospatial | NER + OSM + PostGIS | Location resolution, spatial uncertainty |
| Vision | Sentinel-2 NDVI, Sentinel-1 SAR, DINOv2 | Physical change and similarity analysis |
| Fusion | Integrity Scoring Engine | Multi-signal aggregation |
| Orchestration | LangGraph | Policy-gated workflow control |
| Presentation | React + Mapbox + Globe.gl | Evidence-first UI, audit trail |

Control vs Execution

- Control Plane: LangGraph state machine, CVE policy gates, retry logic, HITL routing.

- Execution Plane: Stateless ML inference services, satellite fetch workers, spatial query engines.

3. Orchestration / Control Logic

Workflow State Machine

- INGEST_DOCUMENT

- LAYOUT_PARSE (LayoutLMv3)

- CLAIM_EXTRACTION (A3CG fine-tuned DeBERTa / Llama-3)

- CLAIM_CLASSIFICATION (Groundable vs Non-groundable)

- CONTRADICTION_GRAPH_BUILD (GraphRAG + RoBERTa-NLI)

- CVE_SCORING (Verifiability prediction)

- EVIDENCE_GATE

  - If CVE ≥ τ: invoke geospatial + vision

  - Else: skip physical grounding

- GEO_RESOLUTION (OSM + PostGIS)

- SATELLITE_FETCH (Sentinel-2, Sentinel-1)

- VISION_ANALYSIS (NDVI + DINOv2)

- FUSION_SCORING

- EXPLANATION_ASSEMBLY

- HITL_ESCALATION (if low confidence / high risk)

- PERSIST_AUDIT_RECORD

Guardrails

- Absence of evidence ≠ evidence of absence.

- Non-groundable claims never receive negative integrity.

- High-severity contradictions always trigger analyst review.

4. Core Modules / Pipelines

4.1 Document Intelligence

- Model: LayoutLMv3 (base, fine-tuned on ESG layouts)

- Input: PDF, OCR tokens, bounding boxes

- Output: Ordered document graph with provenance

- Failure: OCR noise → fallback to text-only parsing with reduced confidence

4.2 Aspect–Action Claim Extraction

- Model: DeBERTa-v3-large fine-tuned on A3CG + ESG triples; optional Llama-3-8B LoRA

- Output: (Subject, Aspect, Action, Metric, Location, Time)

- Rules: Regex & ontology filters for unit normalization

- Failure: Low extraction confidence → claim flagged “ambiguous”

4.3 Contradiction Detection

- Model: GraphRAG (Neo4j) + RoBERTa-MNLI

- Output: Typed contradiction edges (temporal, scope, metric, hard)

- Failure: Sparse graph → downgrade to pairwise NLI only

4.4 Claim Verifiability Estimator (CVE)

- Model: XGBoost on features from:

  - Sentence embeddings (E5-large)

  - Claim meta-fields

  - Location specificity

  - Temporal resolution

- Output: Probability of observability by modality (Optical, SAR, None)

4.5 Geospatial Resolution

- Model: spaCy-Transformer NER + OSM Nominatim + PostGIS

- Output: Top-k polygons with entropy score

- Failure: Ambiguous geocoding → multi-hypothesis retained

4.6 Satellite Evidence

- Optical: Sentinel-2, NDVI via Google Earth Engine

- Radar: Sentinel-1 backscatter change

- Vision Model: DINOv2-ViT-L14 embeddings for before/after similarity

- Failure: Cloud cover → SAR fallback; both missing → inconclusive

4.7 Fusion & Integrity Scoring

- Model: Calibrated linear + Bayesian ensemble

- Signals: NDVI delta, SAR delta, DINOv2 distance, contradiction severity, CVE

- Output: Integrity Gap ∈ [0,1] with uncertainty bounds

5. Data & Decisioning

Features

- Text embeddings (E5-large)

- NDVI trends

- SAR backscatter change

- DINOv2 cosine distance

- Contradiction severity

- CVE probability

Objectives

- Regression: Integrity Gap

- Classification: Verifiable / Non-verifiable

Rules vs Models

- Rules: Policy gating, non-penalization, escalation thresholds

- Models: Extraction, CVE, NLI, vision similarity

Assumptions

- Public satellite data sufficient for macro-scale land-use change

- Temporal alignment limited to reporting period granularity

6. Explainability, Risk, Bias Controls

- Claim-level provenance links

- Evidence overlays with temporal sliders

- Model confidence intervals

- Regional false-negative monitoring

- Analyst override logging

7. Security, Privacy, Compliance

- No PII ingestion

- Role-based access control

- Immutable audit logs

- DPDP, GDPR, CSRD-aligned retention and transparency

8. UX & Interaction Design

- Sentence → Map → Evidence → Score flow

- CVE panel with modality feasibility

- Uncertainty badges

- HITL escalation button

- Accessibility: keyboard navigation, color-blind safe palettes

9. Integrations

Demo

- Public ESG PDFs

- Sentinel Hub API

- OpenStreetMap

- Google Earth Engine

Production-Replaceable

- Private satellite providers

- Internal ERP / asset registries

10. APIs & Schemas

POST /v1/claims/extract

GET /v1/claims/{id}/integrity

POST /v1/evidence/fetch

Versioned, backward-compatible.

11. Deployment & Scalability

- GPU-backed inference microservices

- Stateless workers

- Redis queue for EO tasks

- Horizontal scaling via Kubernetes

12. Metrics & KPIs

Business

- Claims auto-cleared

- Analyst review reduction

Technical

- Extraction F1

- CVE calibration error

- Satellite fetch latency

Risk

- False adverse rate

- Override frequency

13. Implementation Plan

Phase 1: NLP & Contradictions
Phase 2: Geospatial & Vision
Phase 3: CVE & Fusion
Phase 4: UI & Audit Hardening

14. Risks, Limitations, Fallbacks

- Cloud cover → SAR

- Location ambiguity → top-k regions

- Low CVE → no negative scoring

- HITL for high-risk flags

15. Minimal MVP Scope

Included

- ESG PDF ingestion

- Claim extraction

- CVE

- Contradiction detection

- Selective satellite verification

- Integrity dashboard & audit export

Out of Scope

- Legal adjudication

- Real-time monitoring

- Full emissions accounting

PROJECT CONTEXT

Project Name: Pharos-Integrity
Domain: Multimodal NLP + Geospatial CV + RegTech
Goal: Resume-grade, hackathon-final, demo-ready ESG claim verifiability and evidence alignment system
Total Available Time: 10 weeks
Daily Commitment: 6–8 hrs/day
Team Size: Solo
Regulatory Context: India DPDP Act, SEBI BRSR, EU CSRD

SYSTEM OVERVIEW (High Level)

End-to-end platform that ingests ESG PDFs, performs layout-aware parsing (LayoutLMv3), extracts auditable claims (Aspect–Action–Metric), detects internal contradictions (GraphRAG + DeBERTa NLI), resolves locations (OSM + PostGIS), selectively verifies claims using satellite imagery (Sentinel-2 NDVI, Sentinel-1 SAR, DINOv2 embeddings), computes Claim Verifiability Estimator (CVE) and Integrity Gap scores, and exposes all evidence and uncertainty through a pre-built UI (dashboard, globe, claim explorer, audit trail, HITL).

1. Project Decomposition

Work Group A — Orchestration & Infra

Responsibility: LangGraph workflow, async jobs, state, retries, API gateway, logging.
Outputs: DAG, Redis queue, Postgres/PostGIS schemas, service contracts.
Risks: Deadlocks, schema drift, pipeline timeouts.

Work Group B — Document Intelligence (Layout + OCR)

Responsibility: ESG PDF ingestion, reading-order modeling.
Models: LayoutLMv3, Tesseract/DocTR OCR.
Outputs: Ordered token graph with provenance.
Risks: Table/figure mis-ordering.

Work Group C — Claim & Contradiction Modeling

Responsibility: Aspect–Action–Metric extraction, NLI contradiction.
Models: DeBERTa-v3, GraphRAG, A3CG fine-tuned extractor.
Outputs: Claim graph, typed contradiction edges.
Risks: Low recall on vague language.

Work Group D — Geospatial Resolution

Responsibility: Facility/entity → Lat/Long, spatial uncertainty.
Tech: Nominatim, OSM, PostGIS.
Outputs: Top-k polygons with entropy.
Risks: Ambiguous or missing locations.

Work Group E — Satellite Evidence & Vision

Responsibility: Physical signal extraction.
Models: Sentinel-2 NDVI, Sentinel-1 SAR, DINOv2.
Outputs: Time-series, change maps, embedding deltas.
Risks: Cloud cover, temporal misalignment.

Work Group F — Fusion, CVE & Integrity Scoring

Responsibility: Verifiability prediction and Integrity Gap computation.
Models: LightGBM / small Transformer for CVE, weighted fusion logic.
Outputs: CVE score, Integrity Gap, explanations.
Risks: Poor calibration.

Work Group G — API & UI Integration

Responsibility: Bind backend to frozen UI.
Outputs: REST APIs, websocket updates.
Risks: Latency, schema mismatch.

2. High-Level Timeline

| Week | Goal |
| --- | --- |
| 1 | Ontology, schemas, orchestration skeleton |
| 2 | Layout-aware ESG document parsing |
| 3 | Claim extraction & grounding metadata |
| 4 | Contradiction graph & NLI |
| 5 | Geospatial resolution & uncertainty |
| 6 | Sentinel-2 NDVI pipeline |
| 7 | Sentinel-1 SAR + DINOv2 embeddings |
| 8 | CVE model training & gating |
| 9 | Integrity Gap fusion & explainability |
| 10 | Full integration, audit trail, final demo |

3. Detailed Week-by-Week Plan

Week 1

Objective: Freeze claim ontology, schemas, orchestration.
Groups: A, B, F
Outcomes: claim_schema.json, LangGraph DAG, API contracts.

Week 2

Objective: Reliable reading-order parsing.
Groups: B
Outcomes: ESG PDF → ordered token graph with LayoutLMv3.

Week 3

Objective: Structured claim extraction.
Groups: C
Outcomes: (Subject, Aspect, Action, Metric, Location, Time) tuples with groundability flags.

Week 4

Objective: Internal contradiction detection.
Groups: C
Outcomes: Typed contradiction graph, NLI confidence.

Week 5

Objective: Spatial grounding.
Groups: D
Outcomes: Facility polygons, ambiguity scores.

Week 6

Objective: Optical evidence.
Groups: E
Outcomes: NDVI time-series, change detection.

Week 7

Objective: Cloud-robust evidence + vision similarity.
Groups: E
Outcomes: SAR backscatter deltas, DINOv2 embedding shifts.

Week 8

Objective: Claim Verifiability Estimator (CVE).
Groups: F
Outcomes: Trained CVE, modality recommendation.

Week 9

Objective: Integrity Gap fusion & explanations.
Groups: F, A
Outcomes: Scoring pipeline, audit-ready explanations.

Week 10

Objective: UI wiring & final validation.
Groups: G, A
Outcomes: End-to-end demo: sentence → map → evidence → score.

4. Daily Execution Plan (Week 1 Example)

Day 1

- Tasks: Define claim ontology, CVE targets

- Deliverable: claim_schema.json

- Dependencies: None

- Done: Schema reviewed and frozen

Day 2

- Tasks: Define Integrity Gap formula, score components

- Deliverable: integrity_score_spec.md

- Dependencies: Day 1

- Done: Formula approved

Day 3

- Tasks: Draft LangGraph state machine

- Deliverable: Orchestration diagram + code stub

- Dependencies: Day 2

- Done: DAG runs end-to-end with mocks

Day 4

- Tasks: Define API contracts for UI integration

- Deliverable: OpenAPI spec

- Dependencies: Day 3

- Done: UI can call mock endpoints

Day 5 (Buffer)

- Tasks: Integration sanity check

- Deliverable: Demo of stubbed pipeline

- Done: No blocking errors

(Same structure continues for all weeks, with daily build → artifact → dependency → done criteria.)

5. Integration & Checkpoints

| Checkpoint | Validation |
| --- | --- |
| End Week 2 | Reading order correctness |
| End Week 4 | Contradictions surfaced |
| End Week 6 | NDVI aligned with claim time |
| End Week 8 | CVE gating correct |
| End Week 10 | UI click → evidence → score |

6. Progress Tracking Framework

Daily:

- Tasks closed vs planned

- Unit tests passing

Weekly:

- Demoable artifact

- Error analysis report

Off-Track Signals:

- Missed integration demo

- API schema drift

- CVE calibration unstable

7. Risk & Mitigation Plan

| Risk | Mitigation |
| --- | --- |
| OCR/Layout errors | Manual spot-check + LayoutLMv3 fine-tune |
| Location ambiguity | Top-k geocodes + entropy |
| Cloud cover | Sentinel-1 SAR fallback |
| Evidence misalignment | Temporal smoothing, uncertainty flags |
| Over-interpretation | Conservative CVE thresholds, HITL |

Here's the same blueprint format, scoped down for solo execution. Same structure, realistic tasks.

WEEK 1 — Ontology, Schema, Orchestration Freeze

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| Define AAMLT + meta schema | Claim structure | JSON schema | claim_schema.json | All claim types covered |
| Define CVE scoring rules | Verifiability logic | Rule spec (no ML yet) | cve_spec.md | Location/Metric/Time rules written |
| Define Integrity Gap formula | Fusion design | Weighted linear | integrity_formula.md | Score components frozen |
| Design pipeline DAG | Control plane | LangGraph (lightweight) | workflow_dag.png | All states mapped |
| Freeze API contracts | UI binding | OpenAPI | openapi.yaml | UI calls stable |
| Integration dry run | Mock pipeline | FastAPI + mocks | Notebook demo | End-to-end stub runs |

WEEK 2 — Document Parsing (No LayoutLMv3)

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| ESG PDF ingestion | Raw text + structure | PyMuPDF + pdfplumber | Parsed JSON | Tables + sections extracted |
| Section detection | Labelled chunks | Rule-based heading parser | Section map | ESG sections identified |
| Provenance linking | Chunk → page → bbox | Python dict / Postgres | Provenance store | Click-to-source works |
| UI text binding | Highlight sync | React | Sentence highlight | Sentence mapping correct |

WEEK 3 — Claim Extraction (LLM-Based, No Fine-Tuning)

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| Prompt-based AAMLT extraction | Claim tuples | Claude API / GPT-4o structured output | Extraction prompt | F1 validated on 50 claims |
| Unit normalization | Metrics | Regex rule engine | Normalizer | Units consistent |
| Groundability classifier | Yes/No flag | Rule-based (has location? metric? time?) | groundability.py | CVE-ready |
| Claim DB | Structured store | Postgres | Claim table | UI shows claims |

WEEK 4 — Contradiction Detection (No Neo4j)

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| Claim embedding | Vector store | E5-large / text-embedding-3 | Embeddings DB | All claims embedded |
| Aspect clustering | Grouped claims | KMeans / cosine threshold | Clusters | Same-aspect claims grouped |
| NLI scoring | Contradiction pairs | RoBERTa-MNLI (HuggingFace) | Edge list | Typed conflicts surfaced |
| Severity logic + UI overlay | Risk ranking + conflict view | Rule layer + React | Red highlight | Drill-down works |

WEEK 5 — Geospatial Resolution

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| Location NER | Geo entities | spaCy-Transformer | Entity spans | Recall >85% on test set |
| Geocoding | Lat/Long | OSM + Nominatim | Top-k polygons | Top-k ranked |
| Uncertainty score | Confidence flag | Entropy on top-k results | Geo confidence | UI displays ambiguity |
| Globe binding | 3D earth pins | Globe.gl | Facility pins | Click-to-claim works |

WEEK 6 — CVE (Rule-Based) + Sentinel-2 Setup

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| CVE feature scoring | Verifiability score | Rules: location specificity + metric + timeframe | cve_scorer.py | Gates satellite correctly |
| Modality gating | Optical / None | Policy rules | Gate logic | Only groundable claims proceed |
| GEE auth + tile fetch | Satellite image stacks | Google Earth Engine API | Image cubes | Time-aligned tiles loading |
| NDVI computation | Vegetation index | Sentinel-2 Band 4/8 | NDVI arrays | Values reasonable |

WEEK 7 — Optical Evidence Pipeline (No SAR, No DINOv2)

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| NDVI time-series | Trend per location | GEE + numpy | NDVI plots | Seasonal normalized |
| Change detection | ΔNDVI per claim period | Threshold + z-score | Change maps | Claim-aligned |
| Evidence confidence | Signal quality flag | Cloud cover % check | Quality score | Inconclusive flagged |
| UI map layer | NDVI overlay | Mapbox | Slider view | Time scrub works |

WEEK 8 — Integrity Gap Fusion

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| Signal assembly | Feature vector per claim | CVE + ΔNDVI + contradiction severity | Feature matrix | No NaNs |
| Integrity Gap scoring | Score ∈ [0,1] | Weighted linear formula (from Week 1) | Scoring engine | Stable outputs |
| Uncertainty flag | Confidence bounds | Simple variance / inconclusive logic | Error bands | Visible in UI |
| UI score panel | Score bars + badges | React | Score display | Analyst interpretable |

WEEK 9 — Explainability + Audit Trail

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| Explanation assembly | Attribution per score | Rule trace + signal weights | Explanation JSON | Audit-ready |
| HITL escalation logic | Review queue | Threshold policy | Escalation trigger | High-risk flags routed |
| Audit export | Regulator pack | PDF/JSON renderer | Export module | CSRD-aligned output |
| Immutable audit log | Tamper-evident trail | Postgres append-only | Audit table | Every decision logged |

WEEK 10 — Full Integration + Demo Readiness

| Task | Output | Models/Tech | Deliverable | Done When |
| --- | --- | --- | --- | --- |
| End-to-end pipeline run | Full demo | All modules | Final notebook | 3 real ESG reports processed |
| UI full wiring | Complete flow | React + FastAPI | Final build | PDF → claim → map → score works |
| Latency profiling | Performance check | Python tracing | Metrics log | Demo runs under 60s per report |
| Demo script + rehearsal | Judge-ready pitch | — | Demo video / live | Story lands cleanly |

Platform Usage (Unchanged)

| Phase | Where You Work |
| --- | --- |
| Weeks 1–4 | Kaggle (NLP, embeddings, contradiction) |
| Weeks 5–7 | Kaggle + GEE (satellite pipelines) |
| Weeks 8–10 | Local + Cloud (scoring, UI, demo) |

What Was Cut And Why

| Cut | Why |
| --- | --- |
| LayoutLMv3 | PyMuPDF gets you 90% there, no training needed |
| DeBERTa fine-tuning | LLM API extraction is faster and better without labeled data |
| Neo4j / GraphRAG | Postgres + cosine clustering handles contradictions fine |
| Sentinel-1 SAR | Requires specialized radar processing, low demo ROI |
| DINOv2 embeddings | Adds complexity without clear claim-verification value |
| XGBoost CVE training | No ground truth labels exist; rules are more defensible |

The core demo story — PDF in → claims extracted → map pinned → satellite evidence → integrity score — is fully intact. Want the Day-by-Day breakdown for Week 1?

Pharos-Integrity — What We're Actually Building, Week by Week

The Core Story (Read This First)

A company publishes a 150-page ESG report. It says:

"We reduced carbon emissions by 40% at our Pune manufacturing facility between 2021 and 2023"

We want to answer three questions automatically:

- Is this claim internally consistent? (does the same report contradict it elsewhere?)

- Can this claim even be physically verified? (does it mention a real place, a real number, a real time?)

- Does satellite evidence support or contradict it? (did that land actually change in that period?)

That's the entire system. Every week builds one piece of that.

WEEK 1 — Design Everything Before Touching Code

Purpose: You cannot build what you haven't defined. This week you write the blueprints that every other week depends on.

Task 1: Define the Claim Schema (AAMLT)

When we extract claims from text, we need a consistent structure to store them. We define:

Aspect     → WHAT topic (emissions, water, biodiversity)

Action     → WHAT was done (reduced, increased, achieved)

Metric     → BY HOW MUCH (40%, 500 tonnes)

Location   → WHERE (Pune facility, Maharashtra)

Time       → WHEN (2021–2023, FY22)

Deliverable: claim_schema.json — a JSON file that defines exactly what fields every extracted claim must have. Without this, your database and your LLM prompts have no shared language.

Task 2: Define the CVE Scoring Rules

CVE = Claim Verifiability Estimator. Before fetching satellite data, we need to decide: is this claim even checkable?

Rules you define this week:

- Does it have a specific location? (+score)

- Does it have a numeric metric? (+score)

- Does it have a time window? (+score)

- Is it about something physically observable (land use, vegetation)? (+score)

A claim like "we are committed to sustainability" scores near 0. A claim like "we planted 10,000 trees in Rajasthan in 2022" scores near 1.

Deliverable: cve_spec.md — the rules written out clearly so you can code them in Week 6.

Task 3: Define the Integrity Gap Formula

Integrity Gap is your final output score per claim — how much does the evidence support or contradict the claim?

You design the formula this week:

Integrity Gap = w1×(contradiction_severity) + w2×(1 - NDVI_support) + w3×(1 - CVE_score)

You pick the weights, define what "NDVI support" means numerically, define the 0–1 scale.

Deliverable: integrity_formula.md — frozen formula that Week 8 will implement.

Task 4: Design the Pipeline Flow

Your system has ~8 steps. You draw them as a flowchart:

PDF → Parse → Extract Claims → Check CVE →

If CVE high → Geocode → Fetch Satellite → Score

If CVE low → Skip satellite → Score with text only

LangGraph is a Python library that lets you define this flow as a state machine — each step is a node, outputs pass to the next node, failures route to fallbacks.

Deliverable: workflow_dag.png — a diagram + Python stub that runs end-to-end with fake data.

Task 5: Freeze API Contracts

Your UI already exists. It needs to call your backend. You write the exact API spec this week so the UI never breaks later:

POST /v1/claims/extract     → accepts PDF, returns claim list

GET  /v1/claims/{id}/score  → returns integrity score for one claim

POST /v1/evidence/fetch     → triggers satellite fetch for a claim

OpenAPI is a standard format for documenting REST APIs. You write this once, and both your backend and UI follow it.

Deliverable: openapi.yaml — complete API spec. UI calls these mock endpoints by end of week.

WEEK 2 — Teaching the System to Read ESG Reports

Purpose: A PDF is not text. It's a visual document. Tables, headers, footnotes, figures — all need to be understood structurally before any NLP can work.

Task 1: PDF Ingestion

PyMuPDF is a Python library that opens PDFs and extracts:

- Raw text per page

- Bounding boxes (where on the page each word sits)

- Font sizes (how to detect headings vs body text)

- Tables as structured data

pdfplumber is similar but better at tables specifically. You use both.

What you get: Every page of the ESG report as structured JSON with text, position, and font info.

Task 2: Section Detection

ESG reports have standard sections: Environmental Performance, Social Initiatives, Governance, GRI Index. You write a rule-based parser that:

- Detects headings by font size > threshold

- Labels chunks of text by which section they belong to

Why this matters: A contradiction between the Environmental section and the GRI Appendix is more significant than two sentences in the same paragraph. Section labels give you that context.

Task 3: Provenance Linking

Every piece of text must remember where it came from. You store:

chunk_id → page_number → bounding_box → section_label

Why: When you show a claim in the UI and the analyst clicks it, they need to jump to the exact page and sentence in the original PDF. Without provenance, your system is a black box.

Task 4: UI Text Binding

You wire the parsed text to your existing React UI so sentences highlight when clicked. This is a frontend integration task — the backend sends chunk IDs and the UI maps them to highlights.

WEEK 3 — Extracting Structured Claims From Text

Purpose: Raw text says "We reduced our Scope 1 emissions by 40% at our Pune facility in FY2023." You need to turn that into a structured database row with Aspect, Action, Metric, Location, Time fields filled in.

Task 1: LLM-Based AAMLT Extraction

You write a prompt to Claude API or GPT-4o that says:

"Given this sentence from an ESG report, extract: Aspect, Action, Metric, Location, Time. Return as JSON. If a field is missing, return null."

Why LLM instead of a trained model: Training DeBERTa requires labeled data (thousands of annotated ESG sentences). You don't have that. An LLM already understands language deeply — you just give it the structure and it extracts. Faster, better, no training loop.

Structured output means you force the LLM to return valid JSON every time using Pydantic schemas or function calling — so you can directly insert into your database.

Deliverable: Extraction prompt that reliably fills AAMLT fields. You manually validate on 50 real ESG sentences.

Task 2: Unit Normalization

The same metric appears in 10 ways: "40 percent", "40%", "0.4 reduction", "forty per cent". You write regex rules that normalize all of these to {"value": 40, "unit": "%", "direction": "reduction"}.

Why: Without this, your contradiction detector sees "40%" and "0.4" as different things.

Task 3: Groundability Classifier

A simple rule-based function that checks each claim:

- Has a non-null Location? → +1

- Has a numeric Metric? → +1

- Has a Time field? → +1

- Aspect is physically observable (land, water, emissions)? → +1

Score 3–4: Groundable (proceed to satellite verification) Score 0–2: Non-groundable (text analysis only)

This is your CVE logic in simple form. Week 6 formalizes it.

Task 4: Claim Database

You store all extracted claims in Postgres with the full AAMLT schema + groundability flag + source provenance. Your UI's Claim Explorer table reads from this.

WEEK 4 — Finding Internal Contradictions

Purpose: The same ESG report might say "Scope 1 emissions reduced 40%" on page 12 and "Scope 1 emissions increased due to expanded operations" on page 67. You need to find these automatically.

Task 1: Claim Embedding

E5-large is a text embedding model — it converts a sentence into a vector of 1024 numbers that represents its meaning. Claims that mean similar things end up near each other in vector space.

You embed every extracted claim and store the vectors in Postgres (using pgvector extension).

Task 2: Aspect Clustering

You group claims by their Aspect field (all emissions claims together, all water claims together, etc.) — then within each group, you use cosine similarity to find pairs of claims that are semantically related but potentially conflicting.

Cosine similarity measures the angle between two vectors. Score near 1 = very similar topic. You only run contradiction checks on pairs above a similarity threshold — this avoids comparing irrelevant claims.

Task 3: NLI Scoring

RoBERTa-MNLI is a model trained on Natural Language Inference — given two sentences, it predicts:

- Entailment (sentence B supports sentence A)

- Neutral (unrelated)

- Contradiction (sentence B contradicts sentence A)

You run this on every high-similarity claim pair from Task 2. If the model returns Contradiction with confidence > threshold, you store a contradiction edge between those two claims.

Typed contradictions you track:

- Temporal: Same metric, different values, overlapping time periods

- Scope: Same claim but different geographic scope

- Metric: Direct numeric contradiction

- Hard: Logical impossibility (reduced AND increased simultaneously)

Task 4: Severity + UI

You assign severity levels to contradictions based on type (Hard > Metric > Temporal > Scope). The UI shows red highlights on contradicting sentences with drill-down to see the conflict.

WEEK 5 — Pinning Claims to Real Places on Earth

Purpose: A claim mentions "our Nagpur water treatment facility". Before you can fetch satellite imagery, you need a latitude/longitude. This week converts text locations into geographic coordinates.

Task 1: Location NER

spaCy-Transformer is an NLP library with a Named Entity Recognition model. You run it on every claim's Location field to extract geographic entities:

- "Pune manufacturing facility" → entity type: FACILITY, in CITY: Pune, STATE: Maharashtra

- "Tamil Nadu operations" → entity type: REGION

Task 2: Geocoding with OSM + Nominatim

OpenStreetMap (OSM) is an open geographic database of the world. Nominatim is its search API.

You send the extracted location string to Nominatim:

Query: "Tata Steel Jamshedpur plant"

Response: [lat: 22.8046, lon: 86.1850, polygon: [...]]

You get back a ranked list of possible matches (top-k). You store all of them with confidence scores — because "Mumbai facility" could match dozens of things.

Task 3: Uncertainty Score

When Nominatim returns 5 possible matches for a location, you're uncertain which one is right. You compute an entropy score — high entropy = high ambiguity. The UI displays this as an uncertainty badge so the analyst knows when to verify manually.

Task 4: Globe Binding

Your UI has a 3D globe (Globe.gl). You wire the geocoded coordinates to drop pins on the globe. Clicking a pin shows which claims are associated with that location.

WEEK 6 — CVE Scoring + Starting Satellite Work

Purpose: Two things happen this week. First, you build the formal CVE scorer that decides which claims get satellite verification. Second, you set up the satellite data pipeline and start fetching imagery.

Task 1: CVE Scorer (Formalized)

You take the rules from Week 1 and Week 3 and build a proper scoring function:

def compute_cve(claim):

score = 0

if claim.location_specificity == "facility":  score += 0.4

elif claim.location_specificity == "city":    score += 0.2

if claim.metric is not None:                  score += 0.3

if claim.time_start and claim.time_end:       score += 0.2

if claim.aspect in OBSERVABLE_ASPECTS:        score += 0.1

return min(score, 1.0)

Claims with CVE ≥ 0.6 proceed to satellite. Claims below that get scored on text evidence only.

Task 2: Google Earth Engine Setup

Google Earth Engine (GEE) is Google's platform for accessing satellite imagery at scale. It has the entire Sentinel-2 archive (2015–present) accessible via Python API.

You authenticate, write your first GEE script that:

- Takes a lat/lon bounding box

- Filters Sentinel-2 images by date range

- Returns a cloud-masked image stack

Task 3: NDVI Computation

NDVI (Normalized Difference Vegetation Index) measures how much green vegetation exists in a satellite image. Formula:

NDVI = (NIR band - Red band) / (NIR band + Red band)

Values range from -1 to +1. Forests are ~0.6–0.9. Bare land is ~0.1. Cities are ~0.1–0.2.

Why it matters: If a company claims "we planted 10,000 trees in 2022", NDVI should increase at that location after 2022. If it stays flat or drops, that's a red flag.

You compute NDVI for every geocoded claim location, for the date range in the claim.

WEEK 7 — Building the Full Optical Evidence Pipeline

Purpose: Raw NDVI numbers are not evidence yet. This week you build the full pipeline that converts NDVI values into claim-aligned change signals that your scoring engine can use.

Task 1: NDVI Time Series

For each location, you compute monthly NDVI values over the full claim period + 1 year before (baseline). This gives you a trend line:

Jan 2021: 0.42  (baseline)

Jan 2022: 0.44

Jan 2023: 0.61  ← significant increase, claim period

Seasonal normalization: Vegetation changes seasonally. Monsoon months are always greener. You normalize by comparing the same month across years (Jan 2023 vs Jan 2022 vs Jan 2021) to remove seasonal noise.

Task 2: Change Detection

You compute ΔNDVI = NDVI during claim period minus NDVI during baseline period.

Then you run a z-score: how many standard deviations is this change from the historical mean? If z > 2, it's a statistically significant change. You store this as the satellite evidence signal.

Task 3: Evidence Quality Flag

Sentinel-2 is optical — clouds block the view. GEE gives you cloud cover % per image. If cloud cover > 60% for most of the claim period, you flag the evidence as inconclusive rather than fabricating a signal from noisy data.

This is your honesty mechanism. Absence of evidence ≠ evidence of absence.

Task 4: Mapbox UI Layer

You wire the NDVI change maps to your Mapbox layer in the UI. The analyst sees a color-coded overlay on the map with a time slider to scrub through months.

WEEK 8 — Computing the Integrity Gap Score

Purpose: You now have three signals per claim: contradiction severity, CVE score, and NDVI delta. This week you combine them into one final score — the Integrity Gap.

Task 1: Signal Assembly

For every claim, you assemble a feature vector:

{

"contradiction_severity": 0.8,   # from Week 4

"cve_score": 0.7,                # from Week 6

"ndvi_delta_zscore": 1.4,        # from Week 7

"evidence_quality": "valid"      # from Week 7

}

If a claim has no satellite data (low CVE), NDVI fields are null and the formula uses only text-based signals.

Task 2: Integrity Gap Formula (Implementation)

You implement the formula frozen in Week 1:

If evidence_quality == "inconclusive":

Integrity Gap = contradiction_severity × 0.6 + (1 - cve_score) × 0.4

If evidence_quality == "valid":

ndvi_support = normalize(ndvi_delta_zscore)  # 0 to 1

Integrity Gap = contradiction_severity × 0.4

+ (1 - ndvi_support) × 0.4

+ (1 - cve_score) × 0.2

Score near 0 = claim is well-supported. Score near 1 = significant integrity concern.

Task 3: Uncertainty Bounds

You run the scoring 100 times with small random noise added to each signal (Monte Carlo simulation). The spread of results gives you confidence bounds: "Integrity Gap: 0.71 ± 0.08". This tells the analyst how stable the score is.

Task 4: UI Score Panel

You wire the scores to the UI — each claim shows its Integrity Gap as a colored bar (green → red) with uncertainty bands and a breakdown of which signals drove the score.

WEEK 9 — Explainability + Audit Trail

Purpose: A score means nothing without explanation. Regulators and analysts need to know why a claim got flagged. This week you build the explanation and audit layers.

Task 1: Explanation Assembly

For every claim score, you generate a human-readable explanation:

Claim: "Reduced Scope 1 emissions 40% at Pune facility FY2023"

Integrity Gap: 0.74 (High Concern)

Reasons:

- CONTRADICTION: Page 67 states emissions increased due to expansion (severity: high)

- SATELLITE: NDVI change at coordinates [18.52, 73.85] shows no significant

vegetation change in claim period (Δ = -0.02, z = 0.3)

- CVE: Claim is verifiable (score: 0.8) but evidence does not support it

You generate this by tracing which signals fired and writing template-based natural language around them.

Task 2: HITL Escalation

HITL = Human In The Loop. Claims with Integrity Gap > 0.7 AND contradiction_severity > 0.6 automatically go into a review queue that appears in the analyst dashboard. The analyst must manually approve or override before the score is finalized.

Why: High-stakes flags should never be fully automated. This is your compliance safety valve.

Task 3: Audit Export

You build an export function that generates a structured PDF/JSON report containing:

- All extracted claims

- Their CVE scores

- Contradiction edges found

- Satellite evidence summary

- Final Integrity Gap scores with explanations

- Analyst overrides (if any)

This export is designed to be handed to a regulator as a CSRD-aligned assurance document.

Task 4: Immutable Audit Log

Every action in the system — every extraction, every score computation, every analyst override — gets written to an append-only Postgres table with a timestamp. Nothing can be deleted or modified. This is your tamper-evident trail.

WEEK 10 — Full Integration + Demo

Purpose: Make everything work together, end-to-end, on real ESG reports, in front of an audience.

Task 1: End-to-End Pipeline Run

You run three real public ESG reports (e.g., Tata Steel, Infosys, Mahindra) through the full pipeline and fix every bug that surfaces. You document how long each step takes.

Task 2: Full UI Wiring

Every UI component gets connected to real backend data:

- Claim Explorer → real claims from DB

- Globe → real geocoded locations

- Map → real NDVI overlays

- Score panel → real Integrity Gap scores

- Audit trail → real log entries

Task 3: Latency Check

Your demo must not hang. You profile every step and ensure a single report processes in under 60 seconds for demo purposes (you can pre-cache satellite data for demo reports).

Task 4: Demo Script

You prepare a 5-minute walkthrough:

- Upload ESG PDF

- Watch claims appear in the Claim Explorer

- Click a claim → see it highlighted in the PDF

- See the pin appear on the globe

- See the NDVI map with time slider

- See the Integrity Gap score with explanation

- Show the audit export

Summary: What Each Week Actually Produces

| Week | What You Have At The End |
| --- | --- |
| 1 | Blueprints, schemas, API contracts, mock pipeline running |
| 2 | PDF → structured text with section labels and provenance |
| 3 | Text → structured claims in a database |
| 4 | Claims → contradiction graph with severity scores |
| 5 | Location text → coordinates pinned on globe |
| 6 | CVE scorer gates satellite; first NDVI values computed |
| 7 | Full NDVI time-series with change detection and quality flags |
| 8 | All signals → Integrity Gap score with uncertainty bounds |
| 9 | Scores → human-readable explanations + audit export |
| 10 | Everything working together on real reports, demo-ready |

Each week's output is the input to the next week. Nothing is wasted.